NoUI Platform

Knowledge Governance Framework

Version 1.1 — February 2026

# 1. Purpose

This framework establishes how project knowledge is organized, maintained, and accessed across the NoUI development effort. It ensures continuity across development sessions, prevents knowledge fragmentation, and maintains consistency between governing documents and active development.

As of Version 1.1, this framework also governs synchronization between the analysis environment (Claude.ai project chats) and the build environment (Claude Code repository), ensuring both operate from consistent state.

# 2. Three-Tier Knowledge Architecture

| Tier | Contents | Volatility | Update Process |
| --- | --- | --- | --- |
| Tier 1: Governing Documents | Architecture decisions, principles, policies, business plan | Lowest (changes rarely) | Formal review, version control |
| Tier 2: Build Artifacts | BUILD_PLAN, BUILD_HISTORY, CLAUDE.md, SESSION_BRIEF, SYNC_LOG, test fixtures | Medium (changes per session) | Update as development proceeds |
| Tier 3: Active Conversations | Chat sessions, working decisions, exploration | Highest (changes constantly) | Summarize and promote to Tier 2 |

# 3. Chat Naming Convention

All development chats follow this naming pattern:

[Domain Code] - [Topic/Phase] (v#)

## Domain Codes

| Code | Domain |
| --- | --- |
| ARCH | Architecture and design decisions |
| BUILD | Active development sessions |
| DATA | Database, schema, seed data |
| RULES | Business rules and calculations |
| TEST | Testing and validation |
| DEMO | Demo preparation and cases |
| GOV | Governance and documentation |

## Examples

BUILD - Database Schema (v1)

RULES - Service Retirement Calculations (v2)

DEMO - Case 1 Robert Martinez (v1)

# 4. Succession Protocol

When a chat reaches context limits or a natural breakpoint:

- Summarize: Create a summary of decisions made, artifacts produced, and open items

- Promote: Update BUILD_HISTORY.md with decisions; update relevant Tier 2 documents

- Handoff: Create successor chat with (v#) incremented and summary in first message

- Archive: Original chat remains for reference but is no longer active

# 5. Knowledge Governance Agent Protocol

When operating as a knowledge governance agent, Claude should:

Before making changes: Read all Tier 1 governing documents to understand constraints

During development: Check proposed changes against governing principles

After significant work: Update BUILD_HISTORY.md with decisions and rationale

When conflicts arise: Flag inconsistencies between documents for human resolution

# 6. Document Hierarchy

When documents conflict, precedence is:

- noui-architecture-decisions.docx (highest authority)

- ADR-007 and other numbered ADRs

- Policy documents (data governance, knowledge governance)

- CLAUDE.md, BUILD_PLAN.md, and SYNC_LOG.md

- BUILD_HISTORY.md and SESSION_BRIEF.md (records of decisions and guidance, not authority)

- Active chat sessions (lowest, must be promoted to persist)

# 7. Cross-Environment Sync Protocol

The NoUI development effort operates across two distinct environments that must remain synchronized:

| Environment | Tool | Primary Function |
| --- | --- | --- |
| Analysis | Claude.ai project chats | Domain analysis, rule identification, calculation verification, architecture decisions |
| Build | Claude Code repository | Code implementation, testing, infrastructure, deployment |

The Technical Director (Jeff) is the human bridge between these environments. No automated sync exists; all synchronization is deliberate and documented.

## 7.1 Sync Artifacts

The following files serve as synchronization channels:

| File | Lives In | Direction | Purpose |
| --- | --- | --- | --- |
| SYNC_LOG.md | Build repo | Bidirectional | Master record of all sync events, state alignment |
| SESSION_BRIEF.md | Build repo | Analysis → Build | Corrections, guidance, and context for build sessions |
| BUILD_HISTORY.md | Build repo | Build → Analysis | Decisions, issues, and questions from implementation |
| Test fixtures | Build repo | Analysis → Build | Expected calculation values from hand calculations |
| Tier 1 documents | Both (analysis authors, build consumes) | Analysis → Build | ADRs, policies, business rules inventory |

## 7.2 Sync Directions

### Push (Analysis → Build)

Before each Claude Code session, the Technical Director updates these repo files with any analysis-side changes:

- SESSION_BRIEF.md — New corrections, clarifications, or guidance appended with date stamp

- derp-business-rules-inventory.docx — Rule additions, modifications, or status changes

- demo-cases/ — Corrected hand calculations or updated test fixture expected values

- New Tier 1 documents — ADRs, policy documents, domain analysis

- SYNC_LOG.md — New SYNC-NNN entry documenting what was pushed

### Pull (Build → Analysis)

After each Claude Code session, the Technical Director brings these items into the analysis project:

- New BUILD_HISTORY.md entries — Paste into analysis chat or add to project knowledge

- Flagged discrepancies — Issues Encountered table entries requiring domain analysis

- Implementation questions — STOP-flagged items from BUILD_HISTORY.md

- Schema or API decisions — Design choices that affect domain modeling or future architecture

## 7.3 Content Authority

Each content type has a single authoritative environment. Changes originate in the authoritative environment and sync outward. Content must never be authored in the non-authoritative environment.

| Content Type | Authoritative Source | Sync Direction |
| --- | --- | --- |
| Business rules and RMC citations | Analysis project | Analysis → Build |
| Hand calculations and expected values | Analysis project | Analysis → Build |
| Architecture decisions (ADRs) | Analysis project | Analysis → Build |
| Domain knowledge and plan provisions | Analysis project | Analysis → Build |
| Code implementation | Build repository | Build only (no sync needed) |
| Schema design decisions | Build repository | Build → Analysis |
| Test results and failures | Build repository | Build → Analysis |
| Deployment and infrastructure | Build repository | Build only (no sync needed) |

## 7.4 Sync Rules

- Never start a Claude Code session without checking SYNC_LOG.md. It is included in the CLAUDE_CODE_PROTOCOL.md startup reading list as step 4.

- Never end a Claude Code session without updating SYNC_LOG.md if any questions, discrepancies, or decisions arose that the analysis project needs to know about.

- SESSION_BRIEF.md is append-only between syncs. New corrections are added with a date stamp. Previous corrections are not removed until the build session confirms they have been applied.

- Test fixture changes require a sync entry. Any modification to expected values in demo-cases/ must have a corresponding SYNC_LOG entry documenting the justification and which environment originated the change.

- Architecture decisions flow through Tier 1 documents. If a Claude Code session surfaces an architecture question, the answer must be formalized in the analysis project (as an ADR or governing document update) and then pushed back via SYNC_LOG — not decided ad hoc in the build session.

- One sync entry per synchronization event. Do not batch multiple sync sessions into one entry. Each time you sit down to transfer state between environments, create a new SYNC-NNN entry.

## 7.5 Tier Integration

The sync protocol operates within the existing three-tier architecture:

- Tier 1 documents are always authored in the analysis environment and pushed to the build repository as read-only references. Claude Code consumes them but never modifies them.

- Tier 2 artifacts (BUILD_HISTORY.md, SYNC_LOG.md, SESSION_BRIEF.md) are the primary sync vehicles. They are updated in whichever environment produces new information and synced to the other.

- Tier 3 conversations in either environment must be promoted to Tier 2 before they can influence the other environment. A decision made in an analysis chat does not affect the build until it appears in SESSION_BRIEF.md or a Tier 1 document. A discovery in a build session does not affect analysis until it appears in BUILD_HISTORY.md.

## 7.6 Failure Modes

The sync protocol is designed to fail safe. If synchronization is missed:

- Missed push (analysis correction not sent to build): Build proceeds with stale guidance. Caught when tests fail against updated expected values, or when the next sync reveals a discrepancy. Resolution: apply the correction and re-run affected tests.

- Missed pull (build question not brought to analysis): Question remains open in BUILD_HISTORY.md. Caught at next sync review. Resolution: address the question in analysis and push the answer back.

- Conflicting changes (both environments modify the same concept): The analysis environment wins for domain and rule content (per Document Hierarchy, Section 6). The build environment wins for implementation details. Conflicts are flagged in SYNC_LOG.md for the Technical Director to resolve.

# 8. Change Log

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | Feb 2026 | Initial framework: three-tier architecture, chat naming, succession protocol, agent protocol, document hierarchy |
| 1.1 | Feb 22, 2026 | Added Section 7 (Cross-Environment Sync Protocol). Updated Section 2 to include SYNC_LOG.md in Tier 2 artifacts. Updated Section 6 to include SYNC_LOG.md and SESSION_BRIEF.md in document hierarchy. Updated Purpose (Section 1) to reference cross-environment sync. Added Change Log (Section 8). |